University of Hartford

Institutional Advancement

Strategic Plan for Advancement Services

Fiscal Year 2011

Advancement Services Mission

Advancement Services supports the operations of Institutional Advancement (Development, Alumni Relations and Institutional Partnerships and Sponsored Research) and other departments involved with the external mission of the University of Hartford by creating and maintaining information delivery systems and database management processes. The staff is dedicated to delivering quality services and to continuously improving the information that is provided to our customers.

Advancement Services provides services in the area of database management and reporting.

Customers require:

Data to be coded and stored

Access to data

Data extraction

To meet the requirements of our customers, Advancement Services:

Assumes responsibility for Raiser’s Edge database to meet short and long term goals and objectives

Collaborates with users to insure proper use of the Raiser’s Edge database

Improves database and implements a schedule of data integrity updates

Works with all departments to identify their information needs and provide communications regarding their long and short term projects

Determines appropriate structure for coding and storage

Assigns security access to customers to access data

| Develop and maintain a responsive, customer-oriented Advancement Services team. The following objectives will: help to develop an annual work plan for future years, help with time management and help us to become proactive with repeated requests and questions. |
| --- |
|  | Ensure accuracy of requests | Ask each customer to either email or complete request form | C. Adams T. Morris C. Waldo | Continuation from FY10 - Ongoing |
|  | Maintain customer base statistics | Track: Who (name/department) is requesting Who is responsible What type of requests Scope of work (production vs. ad-hoc) Turnaround time | Advancement Services | Therese and Chris to continue from FY10. |
|  | Research ability to have customers use a Team Support portal to send requests |  | T. Morris | By September 2010 |
|  | Measure productivity and customer service | Report results on a monthly basis to VP and Assoc. VP of Development | C. Adams | Continuation from FY10 - Monthly |

| Plan, implement, measure and continuously improve gift and biographical data entry with an emphasis on data accuracy and timeliness. |
| --- |
|  | Measure and track multiple biographical and gift statistics |  | C. Adams | Continuation from FY10 - Monthly |
|  | Maintain data integrity queries | To be run daily and monthly | C. Adams T. Morris C. Waldo | Continuation from FY10 - Monthly |
|  | Use barcode scanner for gift entry to increase productivity and to eliminate data entry errors | Determine gift types that would benefit from this automation process | C. Adams | By September 2010 |
|  |  | Research/purchase appropriate scanner | C. Adams | By November 2010 |
|  |  | Begin using for gift entry | M. Skolnick | By January 2011 |
|  | Ensure that matching gift forms are mailed and/or websites checked to approve gifts |  | C. Waldo Advancement Services Students | Continuation from FY10 - Monthly |
|  | Reduce number of duplicate mailings | Delete duplicate records where records are only located in RE and not in Banner | T. Morris | Continuation from FY10 - Monthly |
|  |  | Delete duplicate records where records are located in RE and in Banner | T. Morris in conjunction with ITS | Continuation from FY10 - Monthly |
|  | Use address change service via USPS website | For all Observers and Annual Donor Report | T. Morris | Continuation from FY10 - Ongoing |
|  | Use Pitney Bowes SmartMailer | Use for mailings not being sent thru a mailhouse for NCOA purposes | T. Morris | Continuation from FY10 - Ongoing |
|  | Decrease lost alum percentage by 25% (1,778 alums) | Download updates from BBNC (Blackbaud Net Community) from individuals making changes on their profiles | Adv. Serv. | Continuation from FY10 - Ongoing |
|  |  | On a daily basis make data changes from returned mail | Adv. Serv. | Continuation from FY10 - Ongoing |
|  | Track seasonal addresses | Query constituents with more than one valid address (non-business) | C. Adams | Continuation from FY10 - Ongoing |
|  |  | Send lists to appropriate staff to determine if they know dates that constituent is at seasonal address | C. Adams | Continuation from FY10 - Ongoing |

|  | Track seasonal addresses (continued) | For all unassigned individuals who we believe have seasonal addresses send letter explaining options | TBD | By October 2010 |
| --- | --- | --- | --- | --- |
|  |  | Change reports/data pulls to consider seasonal addresses | C. Adams T. Morris | Continuation from FY10 - Ongoing |
|  | Update Constituents (Alums, Parents and Friends) Update primary business information Update education information Update Spouse information | Use the following resources: In-house updates Returned Mail Move updates from NCOA Student files in Registrar’s Office Prior alumni directories AlumniFinder Commencement Bulletins Student at Registrar’s Office Telefund updates Checks/gift forms Prospect Research files Sending lists to Faculty, Athletics, etc. | Advancement Services | Continuation from FY10 - Ongoing |
|  | Research missing alums in Banner that are not in RE |  | T. Morris | Begin in FY2011 |
|  | Research missing alums in RE that are in commencement bulletins |  | T. Morris | Begin in FY2011 |
|  | Reconcile gift revenue with Finance on a monthly basis |  | C. Waldo C. Adams | Continuation from FY10 - Ongoing |
|  | Set up new Funds |  | C. Waldo | Continuation from FY10 - Ongoing |
|  | Provide requested information to Auditors in a timely manner |  | C. Waldo C. Adams T. Morris | August 2010 April 2011 |

| Plan, implement, measure and continuously improve data extraction and reporting with an emphasis on data accuracy and timeliness. |
| --- |
|  | Ensure queries, reports and exports are accurate | All staff were directed by email on 1/27/10 to have these checked by Advancement Services first before using or sending information. | C. Adams T. Morris | Began 1/27/10 and ongoing |
|  | Maintain inventory of reports | Create binder of samples of consistently-used reports with instructions on how to run | T. Morris C. Adams | Continuation from FY10 - Ongoing |
|  | Start to add “favorite” reports/queries to Alumni House staff desktops and train them to run as needed | Determine staff who want this option and then begin training | C. Adams | Continuation from FY10 - Ongoing |
|  | Use RE Queue module to send reports electronically | Send Deans their Discretionary Fund reports | T. Morris | Begin by October 2010 |
|  |  | Send monthly reports for external customers | T. Morris | If available, begin by October 10 and then monthly |
|  |  | Export of scholarship students | T. Morris | Continuation from FY10 - Ongoing |

| Improve Gift Stewardship |
| --- |
|  | Donor Recognition | Prepare Donor Report lists | C. Adams C. Waldo | Final lists to Communication by September 2010 (may be changed based on Communication’s timeline) |
|  | Stewardship | Ask Communications to update gift receipt with new wording and pictures | C. Adams | July 2010 |
|  |  | Provide receipts for all gifts with goal of 24 hours from receipt of gift | S. Sterling | Continuation from FY10 - Ongoing |
|  |  | Donor Relations to update acknowledgement letters | C. Adams T. Robinson | June 2010 |
|  |  | Provide acknowledgements for faculty senate, honor/memorial gifts | S. Sterling | Continuation from FY10 - Ongoing |
|  |  | Provide acknowledgement letters for all gifts $500+ | S. Sterling | Continuation from FY10 - Ongoing |
|  |  | Send pledge reminders | S. Sterling | August 27th November 5th February 25th April 1st May 13th |
|  |  | Send pledge reminders for $1,000+ | C. Adams | Each month prior to due date of pledge payment |
|  |  | Code Annual Fund appeals for special Thank Yous: 1st Time Donors, $250-$499 Donors, Consecutive Year Donors, Red/White Society Welcome | C. Adams | Continuation from FY10 - Ongoing |
|  | Donor Relations to send invitations to all students that received named scholarship awards | Import students: Link to name scholarship and enter amount awarded/date awarded/college and year | C. Adams | Annually in February/March |

| Assist Annual Fund Office in raising $1,050,000 in Unrestricted funds and raising Alumni Participation. |
| --- |
|  | Provide reporting tools to AF Office | Comparison by Donor Category (compares all Funds raised for Current FY and Previous FY with cash and pledge figures) | C. Adams | End of month and weekly: July- Dec |
|  |  | Alumni Participation Comparison (compares Current FY and Previous FY with cash and pledge figures) | C. Adams | End of Month: July -June |
|  | Meet with Jenn to discuss AF Fall 2010 plans/needs for mail, telefund and reporting |  | C. Adams | Prior to July 1 |
|  | Meet with Jenn to discuss AF Spring 2011 plans for mail and telefund. |  | C. Adams | Prior to January 2011 |
|  | Provide Telefund and Mass Mail downloads | Based on strategic plan of Annual Fund Office | C. Adams | Continuation from FY10 - Ongoing |
|  | Develop segment-tracking system for all appeals (mail and telefund) | Ensure that all appeals are tracked on each constituent | C. Adams | Continuation from FY10 - Ongoing |
|  | Input all Parents of incoming students | Import freshman parents adding a student relationship entering grad year, college, id/pidm, financial aid (y/n) | T. Morris | Enter in RE by October 2010 – after drop/add date |
|  | Add Annual Fund appeals and packages to Raiser’s Edge | With input from Annual Fund – add appropriate appeals/packages to output records for Fall mail and telefund | C. Adams | By July 1, 2010 |
|  | Implement Ruffalo Cody’s Data Link to automate Telefund pledges and biographical updates | Assist Jenn Keyo with implementing and testing of Data Link | C. Adams | Complete by August 6, 2010 |
|  | Manage payroll deduction process | Send appropriate letter – reminder of pledge ending, thank you including receipt, thank you for your pledge | C. Waldo | Monthly |

| Assist Development Officers and Prospect Research |
| --- |
|  | Create Self-Service or Intranet Capabilities for UH customers | Design a Website which includes: web links report downloads forms FAQ’s fiscal year rules calendar year rules staff | C. Adams T. Morris C. Waldo | Start creating September 2010 with goal of going live by December 2010 |
|  | Send a daily log of all gifts over $1,000 |  | S. Sterling | Daily |
|  | Create a daily log of all gifts with gift detail | Research whether emailing or uploading on Adv. Serv. Website | C. Adams | Begin July 2010 with report ready in either capacity by end of August 2010 |
|  | Research way to share information with DO’s on requests and discussions Adv. Serv. has with deans, department heads, college staff, etc. | Meet with DO to discuss needs | C. Adams | By end of July 2010 |

| Assist Alumni Relations Office |
| --- |
|  | Track various alumni statistics |  | C. Adams T. Morris | Create baseline statistics on July 1, 2010 and then monthly |
|  | Handle all Net Community Transactions | Download on a daily basis: Sign-up Requests (also emailing constituents with their user name/password) Profile Updates Personal Page Uploads Donations Event Registrations | C. Adams | Continuation from FY10 - Ongoing |
|  | Assist with handling of registration fees and reporting of those fees |  | C. Adams | Continuation from FY10 - Ongoing |
|  | Import new alumni 3 times per year | Import in: July October February | T. Morris | Continuation from FY10 - Ongoing |

| Assist Planned Giving Office in ability to track and establish estate gifts. |
| --- |
|  | Track Planned Giving Donors and Prospects | Track thru constituent codes as well as coding proper naming convention for donor report | C. Adams | Continuation from FY10 - Ongoing |
|  | Track all Planned Giving transactions in RE |  | C. Adams C. Waldo | Continuation from FY10 - Ongoing |
|  | Update birthdays in Banner via Alumnifinder when researching address updates. |  | Adv. Serv. | Continuation from FY10 - Ongoing |

| Assist various University departments with handling of on-line donations |
| --- |
| Current Donations Forms (FY10) Athletics Engineers without Borders Hartt Community Division (Dancing Margaret) Hartford Art School (in discussion) Sandstrom Scholarship WELFund (in discussion) WWUH | Use BBNC to handle on-line donations and to prevent donor paying (2.95%) processing fee | Create donation form in BBNC | C. Adams | Continuation from FY10 - Ongoing |
|  |  | Download transactions and provide proper reports, as needed | C. Adams | Continuation from FY10 - Ongoing |

| Scan all appropriate documentation and store in Raiser’s Edge. This will make sharing of documentation for auditors, development officers and I/A staff easier, eliminates paper files and file storage, eliminates issues with documentation being filed incorrectly. |
| --- |
|  | Scan all new fund information I/A Request Form Donor Intent Documentation Solicitation Letter, if applicable Gift Agreement Other donor documentation | Scan documentation on media fund constituent record and link with Fund Record | C. Waldo | Continuation from FY10 - Ongoing |
|  |  | Scan historical fund documentation when research is performed on specific funds | C. Waldo | Beginning May 2010 and ongoing |
|  | Scan donor gift documentation Thank you letter Check Gift Backup Other donor documentation | Scan all donor gift documentation on gifts $500+ | S. Sterling | Beginning January 2010 and ongoing |
|  |  | Scan historical donor gift documentation where the paper file has only one gift | S. Sterling Advancement Services Student | Beginning July 2010 and ongoing |
|  |  | Scan historical donor gift documentation when research is performed on a specific donor (also depends on size of file) | C. Waldo S. Sterling Advancement Services Student | Beginning July 2010 and ongoing |

| Successfully prepare Raiser’s Edge database to track all aspects of new capital campaign |
| --- |
|  | Determine campaign and fund attributes needed to track overall campaign and priorities within campaign |  | C. Adams | TBD |
|  | Develop with guidance from IA VP and Assoc. VP reports/statistics needed to track progress of campaign |  | C. Adams | TBD |
|  | Complete donor screening and modeling of specific constitutents in preparation for upcoming campaign | Export data to Wealth Engine for rating | C. Adams | TBD |
|  |  | Import ratings from Wealth Engine into RE | C. Adams | TBD |
|  |  | Export Wealth Engine ratings to BWF Donor Cast for predictive modeling | C. Adams | TBD |
|  |  | Import Donor Cast information into RE | C. Adams | TBD |

| Miscellaneous: |
| --- |
|  | Submit University survey’s in a timely manner | VSE Survey | C. Adams | By December 1, 2010 |
|  |  | CASE Survey | C. Adams | By December 1, 2010 |
|  |  | US News Survey – request received by Stacy Sperrazza, UH Research Analyst in Institutional Research | C. Adams | March 2011 |
|  |  | CHEFA Survey – request received by Tricia Coppolo, Adm. Asst. for Financial Affairs | C. Adams | April 2011 |
|  | Provide appropriate technology for Institutional Advancement employees | Ensure that all printers, computers, etc. are on a three-year upgrade cycle | T. Morris | Continuation from FY10 - Ongoing |
|  |  | Cell phone maintenance | T. Morris | Continuation from FY10 - Ongoing |
|  | Ensure Raiser’s Edge hardware/software is maintained | Daily backup Software upgrades Maintenance of test database | T. Morris in conjunction with ITS | Continuation from FY10 - Ongoing |
|  | Advancement Services staff to maintain technology/system education | CASE Conference for Senior Advancement Services Professionals | C. Adams | April 2011 |
|  |  | Raiser’s Edge User Conference | T. Morris C. Waldo | September 2010 |
|  | Subscribe to listserves to maintain contacts and industry standard processes | Advancement Services Fundraising Services Fund List RE Forums | C. Adams C. Waldo | July-June |
|  |  | RE Forums Advancement Services Fundraising Services Oracle SQL Access | T. Morris | July-June |